DAY5 SESSION ASSIGNMENTS
(Theory)

1.What is a story point? How will you use story points to measure size of the following fruits (fruit points) given the planning poker value ½, 1, 2, 3, 5,8,13, 20, 40, 100, infinity
- Apple
- Mango
- Banana
- Jack fruit
- Pine-apple
- Gooseberry
- Avocado
- Lime
- Pomegranate
- Watermelon

Answer:

Story points are those which we can call as the measure through which we can determine the size of the work which we should complete.
- May be in the earlier time we may not be able to guess how many ours we neede to complete so we can go for story point through which we can calculate the size of the work to be done and thus it will be easy for us to detrmine the time needed for the work to be done.
- We will give points for each section and it will be easy to get the items identified.

For example here we have some fruits name and we need to arrange them with respect to their size,

Fruit	Story point
Apple	3
Mango	3
Banana	3
Jack fruit	40
Pine -apple	13
Gooseberry	½
Avocado	2
Lime	1
Pomegranate	5
Watermelon	20

The similar sizes are marked with same story point such as apple,mango and banana.

2.What are the points discussed during the daily standup meeting? What happens if there is a problem a team member identifies during the stand-up meeting and how the same will be resolved?

Answer:

- Daily standup meetings are conducted as the first thing they do in ech working day. If not in first they will try to do that as early as possible in each day.
- In each day they discuss about 3 basic questions they are,
  What they have done today,Wht they had done yesterday, What are the issues/problems that i face.
- A new information which could be helpful to the team is discussed among the team during the meeting.

When a team member identifies a issue in between the daily meeting then it won’t be discussed in between the daily meeting.
- The daily meeting is maximum 15 min and if a issue discussion start in between the meeting it will agin get extended.
- The issues are discussed seperately in another meeting with SM.

3. What is the relationship between Epic, User story and Feature? What are themes?

Answer:

Epic,User story,Feature and themes are related to each other.

Epic as the name indicates it’s the greatest saga or a very big collection of what the user would like to have as a product. Epic will contain both user stories and features. Thisis the broad way of viewing our product.

User story is the collection of what the user’s requirements are. Features will be given inside the user stories.

- Feature can be said to be the small sections among the userstory.
- Themes can contain more than one epic. A theme can be given to one project at a time,but multiple theme can be applied to one project.

In detail we can say with an example:

If a customer wanted a online shopping site and then it can be said as an epic. The user will want all the options like payment methords, compare the products, view the products as different department and all. These can be said to be user story. Feature is something which is the smallest part among all these, which in this case options to check if delivery is available to our place and zooming the product.

4.Provide an example of Feature and user stories for the below Epic:
Epic: Allow the customers to manage their own accounts in the web portal

Answer:

User stories:

As a	I want to	So that
User	Upload profile picture	Other user’s can identify me
User	Upload my address	It’s easy to conact me
User	Search By name	I can find other users in this portal.

Features:

- Uploaded picture for profile can be cropped
- In address we can select the place from google maps.
- When names are searched they can show some profiles which can be displayed as “Did you mean..”

5.

Estimate these:

Product backlog item	Estimate(Hour)
Read a high-level, 10-page overview of agile software development in a / celebrity magazine.	1
Read a densely written 5-page research paper about agile software / development in an academic journal.	2.5
Write the product backlog for a simple eCommerce site that sells only / clocks.	8
Recruit, interview, and hire a new member for your team.	8
Create a 60-minute presentation about agile estimating and planning for / your coworkers.	10
Wash and wax your boss’ Porsche.	1
Read a 150-page book on agile software development.	3
Write an 8-page description of agile development for your boss	3